Darley Dale Cricket Club Development Plan –Capital Projects

(Last updated 9 June 2011)

| Project No | Project | Est. Cost £ | Funding Source/s | Project Leader | Progress | Target Completion |
| --- | --- | --- | --- | --- | --- | --- |
| Short Term (within 2 years) |  |  |  |  |  |  |
| S1/11 | Refurbish practice net surface | £3540 inc. VAT | Lords Taverners (max. grant £2000) , DDTC & Club funds | R Johnson | Quotation obtained Applications to L. Taverners reopen in Oct 2011: £300 grant from DDTC | Within 9 months of grant approval |
| S2/11 | New water boiler | £2844 inc. VAT | Club funds | R Johnson | Completed | Completed March 2011 |
| S3/11 | Electrical inspection/improvements in Pavilion | £675 | Club funds | R Johnson/J Horton | Work completed by Swift Electrical & report received | Completed May 2011 |
| S4/11 | Tarpaulin wicket cover | £450/1500/2000 | Sponsorship?? | B Murphy | 80’x15’/24’ |  |
| S5/11 | New petrol strimmer | £200 | Club funds | C Elliott | Approved |  |
| S6/11 | Replacement outfield mower | £3000/£4000 |  | C Daffern (J Wright) |  |  |
| S7/11 | Refurbish concrete frontage around Pavilion | £3000 | Club funds & sponsorship | J Horton /C Daffern (Eric White) |  |  |
| S8/11 | Improved scoring system | £3000 |  |  |  |  |
| S9/11 | Assess need for development of cricket square |  |  | C Daffern/J Horton |  |  |
| S10/11 | Landscape grassed area alongside access road |  |  |  |  |  |
| S10/12 | New line marker (spray) | £700 |  | J Horton/R Johnson |  |  |

| Project No | Project | Est Cost £ | Funding Source/s | Project Leader | Progress | Target Completion |
| --- | --- | --- | --- | --- | --- | --- |
| Medium Term (within 5 years) |  |  |  |  |  |  |
| M11/11 | Ground drainage works | £1500 |  |  |  |  |
| M12/11 | Additional practice net | £12,000 |  |  |  |  |
| M13/11 | New scarifier |  |  |  |  |  |
| M14/11 | New furniture & curtains for Pavilion |  |  |  |  |  |
| M15/11 | Automated cash till |  |  |  |  |  |

| Project No | Project | Est Cost £ | Funding Source/s | Project Leader | Progress | Target Completion |
| --- | --- | --- | --- | --- | --- | --- |
| Long Term (within 10 years) |  |  |  |  |  |  |
| L17/11 | New pavilion & scorebox |  |  |  |  |  |
| L18/11 | Resurface car park & roadway |  |  |  |  |  |
| L19/11 | New sightscreens |  |  |  |  |  |
| L20/11 | Wicket covers |  |  |  |  |  |